****

**De La Salle University • College of Computer Studies**

**SystemScape**

**Iteration 2 Project Plan**

Name (last name first) : Angeles, Antonio Mariano

Coquilla, Philip Bryan

Cote, Christian Gabriel

Fernandez, Ryan Austin

Poblete, Clarisse Felicia

Quindoza, Rissa Marie Grace

Salceda, Juan Francesco

Tan, Shayane

Uy, Mervin Stewart

Velez, Gio Anton

Section : S19A

Date of Submission : March 23, 2015

|  |  |  |
| --- | --- | --- |
| **User Story** | **Status** | **Estimate Left** |
| User Story #1: A user (manager, technician) can login to view and manage the purchase order module, the inventory module, and the project assignment module. | PRIORITY: 20  DONE | 0 |
| User Story #2: A user (manager, technician) can modify his/her login settings which include changing his/her password and setting the date range for displaying warranty and contract notifications. | PRIORITY: 40  Not Started | 16 hours |
| User Story #3: A manager can export the inventory data into spreadsheets to generate the reports. | PRIORITY: 30  GUI Coded | 10 hours |
| User Story #4: A manager can view the list of suppliers, which may be filtered, to monitor the supplier details. | PRIORITY: 10  For Testing | 10 hours |
| User Story #5: A manager can record supplier details to have a directory of suppliers where the company could get their purchases as well as contact for any inquiries | PRIORITY: 10  DONE | 0 |
| User Story #6: A manager can update the supplier details to modify incorrect values and inconsistencies. | PRIORITY: 30  Not Started | 8 hours |
| User Story #7: A manager can view the list of purchase orders, which may be filtered, to monitor the purchase order details. | PRIORITY: 10  Basic View Finished  Filtering Missing | 16 hours |
| User Story #8: A manager can create purchase orders so that s/he can monitor purchase transactions between the company and its suppliers. | PRIORITY: 10  DONE | 0 |
| User Story #9: A manager can update purchase orders to modify incorrect values and inconsistencies. | PRIORITY: 30  GUI Coded | 6 hours |
| User Story #10: A manager can export the purchase order data into spreadsheets to generate the purchase order forms (see Appendix C-1). | PRIORITY: 10  Not Started | 16 hours |
| User Story #11: A manager can record contract expiry dates so that he/she can monitor the expiry dates of equipment. | PRIORITY: 10  DONE | 0 |
| User Story #12: A manager can view notifications on items with incoming contract expiry dates so that he/she can renew the contract in order to repair or to replace an equipment when complications arise. | PRIORITY: 20  GUI Coded | 12 hours |
| User Story #13: A manager can record item warranty expiry dates so that he/she can monitor the warranty expiry dates of an item. | PRIORITY: 10  DONE | 0 |
| User Story #14: A manager can view notifications on items with incoming warranty expiry dates so that he/she can monitor the fee of maintaining the item which increases without the warranty | PRIORITY: 20  GUI Coded | 6 hours |
| User Story #15: A manager can view the list of employees, which may be filtered, to monitor the company staff. | PRIORITY: 30  For Testing | 1.5 hours |
| User Story #16: A manager can add employees to assign the items and the projects. | PRIORITY: 10  DONE | 0 |
| User Story #17: A manager can update the employee details to modify incorrect values and inconsistencies. | PRIORITY:30  Not Started | 8 hours |
| User Story #18: A manager can grant or remove admin privileges to a user to allow management in case of emergency and to maintain security respectively. | PRIORITY: 30  GUI Coded | 5 hours |
| User Story #19: A manager can view the list of projects, which may be filtered, to monitor the project details. | PRIORITY: 30  Not Started | 8 hours |
| User Story #20: A manager can add project details to assign the items and the employees. | PRIORITY: 30  Not Started | 8 hours |
| User Story #21: A manager can assign the items to an employee for a specific project to monitor the item’s availability. | PRIORITY: 30  GUI Coded | 12 hours |
| User Story #22: A manager can assign the employees to a specific project to monitor the projects and the employees handling the item. | PRIORITY: 30  Not Started | 16 hours |
| User Story #23: A user (manager, technician) can view the inventory, which may be filtered, to monitor purchases and its corresponding details. | PRIORITY: 10  Basic View Finished  Filtering Missing | 16 hours |
| User Story #24: A user (manager, technician) can add items to the inventory to record the receipt of ordered supplies from the suppliers. | PRIORITY: 10  DONE | 0 |
| User Story #25: A manager can add items to the inventory through a purchase order to reflect arrival of ordered items. | PRIORITY: 20  GUI Coded | 7 hours |
| User Story #26: A user (manager, technician) can update the details of an item in the inventory to modify wrong details or to specify the status of an item. | PRIORITY: 30  GUI Coded | 7 hours |